| Rank | Project Name | Project Description | Notes |
| --- | --- | --- | --- |
| 1 | Sidewalk/Bicycle Path Connection between Rail Trail & Temple Drive | Pave pedestrian sidewalk/bicycle access to a width of 8 ft on a public easement from Temple Drive to the DCR Nashua River Rail Trail. | Not eligible for funding due to private ownership of the land |
| 2 | Rail Trail Sidewalk at Whistle Post Lane | Pave pedestrian sidewalks to a width of 8 ft and install 2 ADA ramps from Whistle Post Lane to the DCR Nashua River Rail Trail as recommended in the ADA Sel-Evaluation Transition Plan |  |
| 3 | West Main Street Sidewalk | Construct a sidewalk along West Main St (Rt 225), including 2 ADA ramps, 1 crosswalk and 1 set of flashing pedestrian light & sign, from its current end to the Senior Center | Done FY22 Grant Award $221,150 |
| 4 | Main Street Traffic Calming | Install 32 ADA ramps and 6 crosswalks with 6 sets of flashing pedestrian lights with signs along Main Street (Rt 119) in Groton Center | Done FY18 Grant Award $233,706 |
| 5 | Lowell Road Sidewalk | Construct a sidewalk along Lowell Road (Rt 40) from its current terminus to the Gibbet Hill Grill Restaurant | Done FY22 Grant Award $142,215 |
| 6 | Forge Village Road Bicycle Lane & Pedestrian Improvements | Shoulder widening to accommodate bicycles and pedestrian improvements including signage, 2 crosswalks with 4 ADA ramps, along Forge Village Rd (Rt 225 ) from Four Corners to Woitowicz Field (± 1,800 ft) |  |
| 7 | Long Hill Road Sidewalk | Construct a sidewalk along Long Hill Road, including 4 ADA ramps and 1 crosswalk with flashing lights, from its current terminus at Riverbend Drive to Groton Place | Done FY18 Grant Award $59,626 |
| 8 | Sandy Pond Road Sidewalk | Construct a sidewalk along Sandy Pond Road, including 2 ADA ramps and 1 crosswalk, from current terminus to intersection with Robin Hill Road | Pending FY26 Grant Award $89,385 |
| 9 | Roadway Striping & Signage Project | Install striping and signage to facilitate partial road sharing on public roadways with sufficient ROW width |  |
| 10 | Speed Limit Signage Project | Install 6 flashing, solar speed limit signs where appropriate | Done FY18 Grant Award $41,250 |
| 11 | Bike Facility Project | Purchase & install 1 bikeway repair station at Nashua River Rail Trail | Done FY18 Grant Award $4,688 |
| 12 | Lovers Lane Multi-Use Trail | Construct a multi-use trail, including 4 ADA ramps and 2 crosswalks, on Lovers Lane (± 1,800 ft) | Pending FY26 Grant Award $343,232.50 |
| 13 | Bridge over Rail Trail at West Street | Construct a pedestrian/bicycle bridge on West Street over the DCR Nashua River Rail Trail using existing granite abutments. The Committee will apply for Community Preservation Funds for engineering design. |  |
|  |  |  | Total Grant Award through FY26: $1,135,252.50 |